Relay — Sprint 1 Plan

Kopano Freight · AI-Powered Business Operations Platform · CAPACITI AI Bootcamp

# Sprint goal

A Kopano Freight staff member can submit a request from their phone, Relay sends it to the right department, and an agent replies with an AI-drafted message in the right tone, all working on the live site.

| Sprint | Sprint 1 of 4 · Foundation |
| --- | --- |
| Dates | Mon 19 Oct – Fri 30 Oct 2026 (19–20 Oct planning, 21–30 Oct build) |
| Curriculum modules | Week 1: Ticket Classification · Week 2: Automated Response Generation |
| Live site | relay-gilt-nine.vercel.app |
| Repo | github.com/mngadisamu/relay |
| Sprint review | Fri 30 Oct 2026 |

# Sprint objectives

- Set up the platform that all eight weeks build on: database, login with roles, auto-deploy and the architecture document.

- Classify requests automatically into HR, IT, Finance or Operations with a trained ML model that reaches 85% accuracy on real tickets it hasn't seen.

- Give staff a simple, mobile-first portal to submit requests and track their status.

- Draft replies with AI using department templates and three tones (formal, friendly, urgent), with an agent reviewing every reply before it goes out.

- Demo one complete journey on the live site at the sprint review: submit, classify, draft, edit, send, reply received.

# Team and responsibilities

| Member | Feature | What they deliver | User stories | Stories |
| --- | --- | --- | --- | --- |
| Samukelo | F1 · Platform foundation | Supabase database, project setup, sign-in and privacy, architecture document | S1-01, S1-05, S1-09, S1-15, S1-20, S1-24 | 6 |
| Elzel | F2 · Ticket data and ML classifier | Ticket dataset, trained classifier, automatic routing, low-confidence flagging, historical data | S1-02, S1-06, S1-10, S1-16, S1-17, S1-21, S1-25 | 7 |
| Mihlali | F3 · Staff request portal (UI/UX) | Personas, wireframes, design system, role menu, submit form, My requests | S1-03, S1-07, S1-11, S1-12, S1-18, S1-22, S1-26 | 7 |
| Baphakamise | F4 · AI response generator and agent inbox | Reply templates, AI drafts, tone control, agent inbox, edit and send, template library | S1-04, S1-08, S1-13, S1-14, S1-19, S1-23, S1-27, S1-28 | 8 |

Everyone joins the integration test on Thu 29 Oct and the sprint review on Fri 30 Oct.

# Sprint table · 19–30 Oct

Update the Completion column after each daily stand-up: Not started, In progress, Done or Blocked. Acceptance criteria are written as Given / When / Then scenarios: each one is a test the reviewer runs before the story is marked Done.

| Date | Member | User story | Acceptance criteria | Completion |
| --- | --- | --- | --- | --- |
| Mon 19 Oct | All members | Planning |  | Done |
| Tue 20 Oct | All members | Planning |  | Done |
| Wed 21 Oct | Samukelo | S1-01 · As a developer, I want the database tables set up in Supabase, so that the team has one place to store tickets, classifications and replies. | Given a new Supabase project When migration 0001 is run Then the tickets, classifications, responses, templates and audit_log tables exist And each ticket has created, assigned, answered and closed times Given the tables exist When someone who is not signed in tries to read them Then no data is returned (row-level security is on) | Not started |
|  | Elzel | S1-02 · As the data developer, I want real IT support tickets downloaded and sorted into our four departments, so that the classifier learns from real examples. | Given the Kaggle IT ticket dataset When it is saved in data/raw Then every ticket is mapped to HR, IT, Finance or Operations And no ticket is left without a department | Not started |
|  | Mihlali | S1-03 · As the designer, I want a persona for each user role and a journey map, so that the team designs screens around real needs. | Given the four roles (staff, agent, manager, compliance) When the personas are finished Then each role has one persona with goals and frustrations Given the staff persona When the journey map is drawn Then it shows every step from having a problem to getting a reply | Not started |
|  | Baphakamise | S1-04 · As an agent, I want ready-made reply templates for each department, so that every reply starts from approved wording. | Given the four departments When the templates are written Then each department has at least three templates Given a Gemini API key is created When the code is pushed to GitHub Then the key does not appear anywhere in the code | Not started |
| Thu 22 Oct | Samukelo | S1-05 · As a developer, I want the project running on my own computer with its keys set up, so that I can build and test my feature. | Given a team member has cloned the repo and filled in .env.local When they run npm run dev Then the app opens at localhost:3000 Given the keys are added in Vercel When code is merged to main Then the live site deploys without errors Given the branch rule is on When someone pushes straight to main Then GitHub blocks it and asks for a pull request | Not started |
|  | Elzel | S1-06 · As the data developer, I want HR, Finance and Operations tickets written for Kopano Freight, so that every department has enough examples to train on. | Given the real IT tickets When the synthetic HR, Finance and Operations tickets are added Then each department has a similar number of tickets Given the combined dataset When it is saved as a CSV Then every ticket has a date within the last 12 months, a depot and a priority And a data dictionary explains each column | Not started |
|  | Mihlali | S1-07 · As a developer, I want wireframes of every Sprint 1 screen, so that I know what each page should contain before I build it. | Given the Sprint 1 user stories When the wireframes are finished Then there is a wireframe for login, submit request, My requests, request detail, agent inbox, ticket view and template library Given a developer opens a wireframe When they read it Then they can see every field, button and label the screen needs | Not started |
|  | Baphakamise | S1-08 · As an agent, I want the system to draft a reply with AI using the ticket and its department template, so that I don't write every reply from scratch. | Given a classified IT ticket When a draft is requested Then Gemini returns a reply based on an IT template Given the draft is being created When I check the browser's network tab Then the Gemini key is never sent to the browser | Not started |
| Fri 23 Oct | Samukelo | S1-09 · As a staff member, I want to sign in with my email, so that Relay knows who I am and shows me the right home screen. | Given I have a staff account When I sign in with my email Then I land on the staff home screen Given I have an agent account When I sign in Then I land on the agent home screen Given I enter the wrong details When I try to sign in Then I see a clear error and stay on the login page | Not started |
|  | Elzel | S1-10 · As the data developer, I want a first classifier trained and tested, so that we know how accurately it routes tickets. | Given the combined dataset When the TF-IDF + logistic regression model is trained in Google Colab Then its accuracy is reported on real tickets it has not seen And separately on synthetic tickets | Not started |
|  | Mihlali | S1-11 · As the team, I want the wireframes reviewed by classmates, so that confusing screens are fixed before we build them. | Given 2–3 classmates who have not seen the wireframes When each one is asked to find where to report a broken scanner Then any step where they hesitate is written down Given the review notes When the review ends Then the wireframes are updated to fix each problem | Not started |
|  | Mihlali | S1-12 · As a developer, I want shared colours, fonts and components set up, so that every screen looks like the same product. | Given the repo When a developer builds a new screen Then they can use the shared colours, fonts and spacing And ready-made shadcn/ui buttons, inputs and cards | Not started |
|  | Baphakamise | S1-13 · As an agent, I want every AI draft saved, with the template used if the AI fails, so that a reply is always ready for me. | Given a ticket When Gemini returns a draft Then the draft is saved in the responses table Given Gemini fails or takes longer than 10 seconds When a draft is requested Then the department template text is used as the draft instead | Not started |
|  | Baphakamise | S1-14 · As an agent, I want to switch the reply's tone between formal, friendly and urgent, so that it suits the situation. | Given a draft in formal tone When I select friendly Then a new friendly draft replaces it Given I send a reply When it is saved Then the tone I used is saved with it | Not started |
| Mon 26 Oct | Samukelo | S1-15 · As a staff member, I want only me to see my requests, so that my information stays private. | Given two staff members have each submitted a request When one of them opens My requests Then they see only their own request Given I am signed in as staff When I type the agent inbox address into the browser Then I am sent back to my home screen | Not started |
|  | Elzel | S1-16 · As the team, I want the classifier to reach 85% accuracy and be saved in a format the app can use, so that it can run inside Relay. | Given the trained model When it is tested on real tickets it has not seen Then accuracy is 85% or higher And a confusion matrix shows where it makes mistakes Given the final model When it is exported Then a JSON file is saved in ml/model and the notebook in ml/notebooks | Not started |
|  | Elzel | S1-17 · As a manager, I want past tickets loaded into the database, so that next sprint's dashboard has history to show. | Given the combined dataset When the seed script is run Then the historical tickets appear in the tickets table with their original dates Given the seed script has already run When someone runs it again Then no tickets are duplicated | Not started |
|  | Mihlali | S1-18 · As a user, I want a menu that shows only the pages for my role, so that I can find what I need quickly. | Given I am signed in as staff When I open the menu Then I see Submit request and My requests only Given I am signed in as an agent When I open the menu Then I see Inbox and Templates Given any screen When it is checked with a contrast checker Then the text meets WCAG 2.1 AA | Not started |
|  | Baphakamise | S1-19 · As an agent, I want an inbox of my department's tickets, so that I know what to work on next. | Given I am an IT agent When I open my inbox Then I see only IT tickets, most urgent first, then oldest Given my inbox When I filter by Answered Then only answered tickets are shown Given a ticket is flagged "Needs review" When I view the inbox Then that ticket is clearly marked | Not started |
| Tue 27 Oct | Samukelo | S1-20 · As a CAPACITI assessor, I want a diagram and description of Relay's parts, so that I understand how it is built without reading the code. | Given the architecture document in /docs When an assessor reads it Then they see a diagram of all components And why each one was chosen And the data model | Not started |
|  | Elzel | S1-21 · As a staff member, I want my request sent to the right department automatically, so that I don't need to know who handles what. | Given I submit "My payslip is wrong" When the request is classified Then it is sent to HR within one second Given any classified request When the result is saved Then the department, confidence and model version are stored in classifications | Not started |
|  | Mihlali | S1-22 · As a driver, I want to submit a request from my phone, so that I can get help without calling the office. | Given I am on a 360px-wide phone screen When I open the submit form Then I can fill in subject, description and depot without zooming Given I leave the description empty When I tap Submit Then I see "Please describe your request" and the form is not sent Given I fill in every field When I tap Submit Then I see a reference number and the department my request went to | Not started |
|  | Baphakamise | S1-23 · As an agent, I want to edit the AI draft and then send it, so that I stay in control of what goes out. | Given I open a ticket with an AI draft When the draft loads Then it is marked "AI-drafted" Given I edit the draft When I click Send Then the edited text is sent And the ticket status becomes Answered with the time recorded | Not started |
| Wed 28 Oct | Samukelo | S1-24 · As a new team member, I want the request flow, security and future plans written down, so that I understand how a ticket moves through Relay and how it will grow. | Given the architecture document When a new team member reads it Then they can follow a ticket from submit to reply And see which role can access what And how the design supports the later sprints | Not started |
|  | Elzel | S1-25 · As an agent, I want unsure classifications flagged, so that wrongly routed tickets are caught. | Given a request is classified with confidence below 0.6 When it is saved Then it is marked "Needs review" Given a ticket marked "Needs review" When I change its department Then it moves to the new department's inbox And the change is saved with my name and the time | Not started |
|  | Mihlali | S1-26 · As a staff member, I want to see my requests and their status, so that I don't have to chase anyone on WhatsApp. | Given I have submitted requests When I open My requests Then I see them newest first, each with its status in words and colour Given I open one request When the detail page loads Then I see its department, status history and the reply once one is sent | Not started |
|  | Baphakamise | S1-27 · As an agent, I want a template library screen, so that I can view and update the reply templates. | Given I am an agent When I open Templates Then I see the templates grouped by department Given I edit a template When I click Save Then the next AI draft uses the updated wording | Not started |
|  | Baphakamise | S1-28 · As a staff member, I want to see the agent's reply on my request, so that I get my answer in one place. | Given an agent has sent a reply to my request When I open that request Then I see the reply and the time it was sent (Tested together with Mihlali) | Not started |
| Thu 29 Oct | All members | As the team, I want to test the full journey on the live site, so that we know it works before the demo. | Given the live site on a phone When a driver submits a request and an agent switches tone, edits and sends a reply Then the driver sees the reply on their request And every bug found is logged in Jira and fixed | Not started |
| Fri 30 Oct | All members | As the team, I want to demo our work and reflect on the sprint, so that we get feedback and improve in Sprint 2. | Given the sprint review When the team presents the demo Then the full journey is shown live And Jira stories are updated And the retro note (what went well, what to change) is saved in docs/sprints | Not started |

# How we work

Daily stand-up (15 minutes): each member answers three questions: what I finished yesterday, what I'm doing today, and what's blocking me. Then update the Completion column.

Key hand-offs

- Wed 21 Oct: Samukelo shares the database schema; everyone builds against it.

- Until Tue 27 Oct: Mihlali and Baphakamise use the classify stub already in the repo. Elzel's real model replaces it on Tue 27 Oct with the same input and output.

- Fri 23 Oct: Samukelo's login and roles unlock the agent inbox (Baphakamise) and My requests (Mihlali).

- Wed 28 Oct: Mihlali and Baphakamise test that a sent reply shows on the staff member's request.

Git rules: one branch per story (e.g. feature/S1-12-submit-form), a pull request into main, and one teammate approves before merging. Full rules are in CONTRIBUTING.md in the repo.

Definition of done: a story is done when its acceptance criteria work on the live site, the screens work at phone width, AI output is labelled and editable, data is saved with timestamps, the pull request is reviewed and merged, and the Jira story is moved to Done.